Retrospective Sprint 1:

Scrummaster: Jakob Wall

Team effort: 47/50.

PROs:

* The group has gained a better understanding of the MOPEDs API.
* Cooperation between subgroups has worked well due to groups being in same location.
* We have finished the user stories we set out to do this week.

CONs:

* A difficult first sprint since we didn’t have much to go on. A lot of the tasks have involved getting to know the system which lead to us not having a clear idea of how far into the sprint we had gotten close to the end of it.
* The estimations were a bit off.
* Unnecessarily large teams who worked towards very similar goals.

Our tasks should be about more than just code.

Notes:

* We need to implement a more parallel structure to our work and split the tasks into even smaller tasks to make this possible.
* We had a little bit of a slow start but most of that was getting to know the MOPED.
* When we split up into smaller groups we need to make sure everyone is included and everyone knows what’s been done by each group.
* During the daily scrums we’ll discuss what we’ve done and be open to questions from others.
* Make sure to update Trello while we’re working to keep everyone up to date.

Below you will find KPI #1, #2, 3# in said order:

