Retrospective Sprint 3

Scrummaster: Alexandra Garrido Jaque

Team effort:

PROs:

* Improved internal communication in group
* Good task-size, resulting less stress.
* Report tasks
  + Good structure and parallelization.
* Good planning with and around tasks.
* Awareness that something could go wrong with the MOPED.
* Good teamwork
  + We help each other.
* Effective meetings.
  + Group understands what’s going on.

CONs:

* Bad communication with other groups
  + Fråga om problem som vi har.
* Group hasn’t completed our tasks.
  + Velocity has gone down as a result of this (1)
  + We have to complete tasks in order to move forward and take a next step.
* We didn’t have a good structure of the report.
* ACC wasn’t completed.
  + Difficult to keep up with the process (2)
* Group doesn’t communicate clearly when new week begins. (1)
  + This leads to undermanning/overstaffing.
* Daily Scrums on mondays is ineffective. (3)
  + Group has a long meeting on fridays. We don’t have enough time to begin our tasks until monday Daily Scrum meeting.
* All members in subgroups weren’t up to date with where group was standing (4)

Notes:

* (4) Choose someone to speak for each subgroup, who knows what group is doing on Daily Scrum meetings.
* (1) Pay attention to this.
* Assign someone who is responsible for testing new MOPED and making sure what works/not works.
  + Take better care of delivering and receiving the MOPED.
* (2) Better internal communication between group members.
* Distribute ACC tasks.
* We are not alone when problems emerge. Therefore we should communicate with other groups. Ask about the problems we are facing.
* New group should work on ACC.
* (1) Be more clear on where subgroups are standing in the beginning of the week.
* Move Daily Scrums to tuesdays so that group has more time to begin with different tasks and get a feeling of the workload.
* Let others know when you’re done with your tasks.
  + This way you make yourself available if other subgroups need help.